# Amherst-Pelham Regional Middle School

Information for Voters: Roof Replacement Project

Town of Leverett Special Town Meeting Tuesday, November 4, 2025, 6:00 P.M. Leverett Elementary School Article Seven: To see if the Town will vote to appropriate, borrow or transfer from available funds, an amount of money to be expended under the direction of Amherst Pelham Regional School District for Amherst – Pelham Regional Middle School Roof Replacement Project which proposed repair project would materially extend the useful life of the school and preserve an asset that otherwise is capable of supporting the required educational program and for which the Town may be eligible for a school construction grant from the Massachusetts School Building Authority (“MSBA”). The Town acknowledges that the MSBA’s grant program is a non-entitlement, discretionary program based on need, as determined by the MSBA, and any project costs the Town incurs in excess of any grant approved by and received from the MSBA shall be the sole responsibility of the Town. Any grant that the Town may receive from the MSBA for the Project shall not exceed the lesser of (1) sixty-one point ninety-five percent (61.95%) of eligible, approved project costs, as determined by the MSBA, or (2) the total maximum grant amount determined by the MSBA.

## Summary

In 2019, voters approved a $3M debt authorization for the Amherst-Pelham Regional Public School District (ARPS) to replace the Middle School roof — contingent upon acceptance by the Massachusetts School Building Authority Accelerated Repair Program, which reimburses a majority portion of capital expenses for school buildings. ARPS has applied to the MSBA program every year since 2019. In late 2024, the MSBA finally accepted the roof project. The full project was submitted by Vertex, our Owner’s Project Manager, in August 2025. In September 2025, the ARPS Regional School Committee voted to approve the project. On October 29, 2025, the MSBA board approved the full project as submitted.

We now ask the town to increase the debt authorization approved in 2019 — from $3M to $4.2M — to cover the updated project costs needed to replace the Middle School roof.

The Middle School roof is leaky, moldy, and laden with asbestos. The roof has been out of warranty for 16 years. Our students need a building that is safe and secure. For these reasons, we ask Leverett Town Meeting to approve the increased debt authorization.

Please support the replacement of our Middle School roof.

- Tim Shores, member, Leverett School Committee, ARPS Regional School Committee

## Existing Conditions of the Middle School Building

### Timeline & Current roof status

- Middle School facility was constructed around 1967.

- The facility is in fair shape and ADA compliant after 2001 renovations, and all entrances and toilet facilities comply with the requirements of the Massachusetts Architectural Access Board Regulations (521 CMR).

- In 1994, the roof over the classroom wing and gymnasium wing was replaced with a Sika PVC roof system.

- In 1999, the roof over the auditorium was replaced with a Sika Sarnafil PVC roof. The warranty expired.

- September 2009: The 15-year warranty for the classroom and gymnasium roof systems expired.

- September 2014: The 15-year warranty for the auditorium roof system expired.

- 2019: The District received a $6M project estimate to replace the classroom and gymnasium roof systems. The District began submitting applications every year to the Massachusetts School Building Authority.

- In 2022 Gale Associates roof assessment found:

  - One active leak occurs with every rainfall.

  - Reverse-lap flashing at snow guards created pathways for water infiltration.

  - Existing cast iron pipes for internal roof drainage system are deteriorating and allowing water to travel throughout the building interior. When internal drains fail, water can travel through the building before manifesting as visible damage, making leak sources difficult to identify.

  - Efflorescence indicating water infiltration throughout the structure.

  - The district had performed over 75 patch repairs to address ongoing leaks.

  - Addressing specific leak sources rather that complete roof replacement would require extensive water testing due to complexity of the internal drain paths.

- October 2024: Massachusetts School Building Authority accepted the district into the Accelerated Repair Program in, after rejecting annual applications since 2019. Reason for rejection was that roof was not old enough to qualify for the Accelerated Repair Program.

- Winter 2025: Community attention to the deteriorating roof increased after a Middle Schools student was struck by a tile that fell as a result of leaks.

- In July 2025 CDW Consultants conducted a comprehensive hazardous materials assessment, finding chrysotile or white asbestos

  - Tar sealant covering approximately 76,000 square feet (2-3% chrysotile)

  - Gutter sealant over the auditorium (2% chrysotile)

  - Tar vapor barriers on auditorium walls (5-20% chrysotile)

  - Auditorium ceiling material is crumbling due to water damage, and the District has performed emergency abatement.

### Details from the March 2024 Statement of Interest to the MSBA

- Fall 2023: Contractors performed $200,000 in repairs to the roof, masonry and flashing to buy more time before the roof replacement project.

- Classrooms have had to be reconfigured so students do not sit under a leak.

- Computers have been damaged.

- A significant leak in the middle of the library created obstacles to the regular function of the library.

- Leaks in the auditorium roof penetrated the plaster ceiling and caused areas of asbestos-containing acoustical treatment to bubble up and become flaky. This space was consequently closed for abatement.

- Leaks over the gym spaces have forced closure of gym spaces and the cancellation of programs and classes that would use that space.

- It is important to protect the building envelope: The windows and doors were replaced about a decade ago, sections of the boiler have been replaced very recently, the building envelope is still strong. The district is beginning to plan for an electrical system upgrade, chiller replacement and parking lot work in the next ten years.

- The District plans to bring Amherst 6th Grade Academy into the Middle School building in Fall 2026, which will increase the number of students in this building.

- Bringing roof insulation up to current code as part of the roof replacement will reduce future heating and cooling costs.

## Project Design and Benefits

### Technical scope

The new roofing system will include self-adhered vapor barriers, mechanically fastened tapered insulation achieving R-30 value (upgrade from current R-20), high-density cover board, and 80-mil fleece-back membrane. The tapered insulation will pitch the new roof at 1/8” per foot — shallow enough that snow will not slide off the roof, preventing issues with ice damming in the gutters. The gutter system will pitch to prevent any water from standing and freezing. Downspout drains will connect to the existing underground storm water drainage system. The complete system will carry a 30-year manufacturer's warranty, double the original 15-year warranty period.

### Code compliance

The project brings the facility up to current Massachusetts building codes:

- R-30 continuous insulation exceeding the Massachusetts energy efficiency stretch code requirement for Climate Zone 5

- Snow load of 35 pounds per square foot

- Wind uplift resistance standards

Five alternates for roof system repairs or recovering were examined and included in the cost estimate. Project option A eliminates all water travel through the building, so it was chosen as the preferred roof replacement method:

- Removal of 104,000 sf of existing roofing system down to existing metal deck, including edge metal and blocking.

- Remove and cap all existing roof drains below deck level.

- Install new tapered roof insulation, pitching toward edge of roof, minimum R30 average R-value continuous insulation thickness, pitched at 1/8” per foot.

- Install all new roof blocking, roofing membrane, edge metal, gutters and leaders for perimeter water drainage tied into existing underground storm system.

- Removal and replacement of weathered and nonfunctional rooftop HVAC equipment including exhaust fans and air-cooled condensers.

If the cost of the proposed work is greater than 30% of the full and fair cash value of the existing building, the entire building is required to comply with 521 CMR (521 CMR Section 3.3.2):

- The assessed value of the middle school building is $69,815,400.

- The estimated costs of construction for the new roof is estimated at $8,290,692, which does not exceed 30% of the Assessed value.

If the cost of the proposed work is greater than $100,000 then all new work must comply and the existing building must include an accessible public entrance, toilet room, telephone and drinking fountain (if public phones and drinking fountains are provided) (521 CMR Section 3.3.1(b)).

- The cost of the proposed work exceeds $100,000.

- After building renovation in 2001:

  - All entrances, including the main entrance, are accessible.

  - Bathrooms and drinking fountains are accessible.

- No additional work required for compliance with 521 CMR Section 3.3.1(b).

### Solar PV

The MSBA Accelerated Repair program requires that a portion of the new roof be made structurally capable of supporting future solar installations. The project meets this requirement by building steel dunnage capable of supporting 1,000 square feet of solar-ready capacity. Due to the cost of solar for the Middle School, it is not economical to build more.

- Dunnage plus solar PV: $100K for 1,000 sf ($100 per sf)

  - System capacity: ~16 kW for annual production ~26,280 kWh/year

  - That’s $6.25/watt

  - Payback period at $0.15/kWh: 25.4 years

  - ROI of -1% to -2% over 25 years

  - We’d save only $98K over 25 years — will not break even

- Typical commercial solar is $2-$3/watt before incentives

  - Payback period: 8-12 years

  - ROI of 105% to 208% over 25 years

Why is solar so expensive for this project? The ARMS building structure can’t support PV held down by ballast. Bolting PV system to the roof would invalidate the warranty. The remaining option is construction of steel dunnage to secure and distribute the weight of the PV system. The dunnage alone costs $70K for the 1,000 sf section.

### Project team

- Owner’s Project Manager — The Vertex Companies. Jon Lemieux, PE, Executive VP

- Architectural — Turowski2 Architecture. Peter Turowski, AIA, Principal in Charge, Doug Bliven, Project Manager

- Structural — Engineers Design Group. Mehul Dhruv, PE

- Plumbing & Mechanical — C.A. Crowley Engineering. Martin Vickey, PE, President

- Electrical — ART Engineering. Azim Rawji, PE, Principal

- Hazardous Materials — CDW Consultants. Kathy Campbell, President / CEO

- Energy and Solar — Thornton Tomasetti. Vamshi Gooje, Associate Principal

### ARPS District team

- Superintendent — Dr. Xiomara Herman

- Director of Operations — Michael Gallo O’Connell

- Director of Finance — Shannon Bernacchia

- Facilities Operations Manager — Adam Felton

- Maintenance Staff — James Battistoni

- Regional School Committee — Sarahbess Kenney (Chair, Pelham), Anna Heard (Shutesbury), Bridget Hynes (Amherst), Deb Leonard (Amherst), Sarah Marshall (Amherst), Irv Rhodes (Amherst), William Sherr (Pelham), Jennifer Shiao (Amherst), Tim Shores (Leverett)

## Costs

### Total Project Investment

The total project cost is $9,834,341:

- Construction costs of $8,290,692

- Soft costs of $1,543,649

  - Soft costs include design services, owner's project management, bidding, and administrative expenses.

- MSBA will reimburse $5,999,980 (61.95% of eligible costs)

- Regional District responsibility is $3,834,361

- The increased debt authorization will include $400K spent to patch the roof since 2019

| Cost Category | Roof Option A Subotal | % of Total |
| --- | --- | --- |
| Construction Costs |  |  |
| Div. 1 General requirements | $2,150,180 | 21.9% |
| Div. 2 Existing conditions | $920,640 | 9.4% |
| Div. 4 Masonry | $146,300 | 1.5% |
| Div. 6 Woods, plastics, composites | $172,392 | 1.8% |
| Div. 7 Thermal & moisture protection | $4,547,625 | 46.2% |
| Div. 9 Finishes | $2,040 | 0.0% |
| Div. 22 Plumbing | $103,040 | 1.0% |
| Div. 23 HVAC | $183,425 | 1.9% |
| Div. 26 Electrical | $65,050 | 0.7% |
| Construction subtotal | $8,290,692 | 84.3% |
| Other Costs |  |  |
| Feasibility Study Agreement | $156,968 | 1.6% |
| Administration + misc. | $318,331 | 3.2% |
| Architecture/engineering | $612,362 | 6.2% |
| Contingencies | $455,988 | 4.6% |
| Other subtotal | $1,543,649 | 15.7% |
| Total project budget | $9,834,341 | 100% |

The project cost has increased from the 2019 estimate $6M to the 2025 estimate $10M. At this rate, further delay would add $700K per year to the project cost. If the District does not proceed with the project accepted by the MSBA, future roof replacement will still be required at 100% local funding rather than the current 38% local share.

### Financing

The District has a $3M debt authorization passed in 2019. $400K has been used over the years to patch and maintain the roof. Leverett's share, based on 2024 equalized property valuation, totals approximately $412,000 not including interest.

- This is $155,000 plus interest above what was already planned for under the existing $3 million authorization.

- For Leverett, preliminary debt service projections as a result of increasing the debt authorization from $3M to $4.2M show:

  - FY27: Increase of $33,461 over prior projection

  - FY28-FY34: Average increase of $6,754 over prior projection

Final amounts will depend on borrowing terms and interest rates. Our regional agreement limits loan periods to 20 years. Per Regional Agreement Section VI(d), capital costs including principal and interest on debt shall be apportioned to the towns on the basis of equalized valuations as reported by the State. See the table at the end of this document for a preliminary projection of the change in debt service and apportionment of debt service costs.

Note: The preliminary projection is limited to FY34 and the term of the debt service for the Middle School roof will outlast FY34 by several years. Since the District’s capital plan is under redevelopment, the preliminary projection in this document is expected to change. The District expects to present an initial draft of the new capital plan to the Regional School Committee in December 2025. The current members of the Regional School Committee are working to develop more attentive capital planning and the strategic use of District capital in support of more efficient District operations.

## Future plans

The most important plan for the future of our school district is continuous dedication to the best possible outcomes for our students.

Over the years, there has been public discussion about consolidating the middle and high school student bodies in a single facility (Amherst Regional High School), and to repurpose the Middle School facility. In 2018-2019, JCJ Architecture conducted a Regional Master Facilities Use Study that included design options for consolidating 7th and 8th grade into the high school.

- The study estimated $30M-$55M in construction costs to the high school.

- The ARPS Regional School Committee in 2019 declined to pursue the plan.

There is currently no plan for consolidation of the two schools, and no discussion actively under way by the ARPS Regional School Committee. If ARPS revived the idea of consolidation today, we would need to start from the beginning by conducting a new feasibility study. The Middle School roof replacement would not be an obstacle to pursuing a consolidation plan in the future.

The MSBA Accelerated repair program does impose a requirement that the facility be used for educational purposes for 20 years after the construction project. MSBA does not specify what qualifies as an educational purpose. If criteria are as wide open as the MSBA makes them sound, then there may be many attractive options:

- Vocational school

- Collaborative school

- Magnet school

- Community college branch

- UMass branch (or a branch of one of the other five colleges)

- Adult education

- Professional education

- Offices, e.g. for DESE or education sector businesses and nonprofits

It will also be possible to discuss returning prorated reimbursed funds to the MSBA to relieve the remainder of the 20-year requirement.

https://arps.org/regional-master-facilities-use-study/